Implementation Plan — TrustRent V1

This is the sixth and final foundation document. It converts the PRD, TRD, App Flow, UI/UX Brief, and Backend Schema into small implementation tasks that can be given to an AI coding agent one prompt at a time. That matches the template's intended workflow and task size.

The key rule is:

One task = one AI prompt = one testable outcome.

Do not give an AI agent a task such as "Build the dashboard." Instead, split it into authentication state, layout, Trust Score card, payment summary, application list, empty state, loading state, error state, etc.

1. Development Phases

PHASE 1  Project Foundation

↓

PHASE 2  Database & Backend Foundation

↓

PHASE 3  Authentication & Authorization

↓

PHASE 4  Trust Profile & Trust Engine

↓

PHASE 5  Property System

↓

PHASE 6  Rental Applications

↓

PHASE 7  Rentals & Monthly Rent Tracking

↓

PHASE 8  Reviews & Reputation

↓

PHASE 9  React Core UI

↓

PHASE 10 Dashboards & Complete Flows

↓

PHASE 11 Testing & Security

↓

PHASE 12 Deployment & Launch

2. Phase 1 — Project Foundation

Milestone

✓ Git repository exists

✓ React application runs

✓ Spring Boot application runs

✓ PostgreSQL development database exists

✓ Frontend can communicate with backend

✓ Base UI tokens/components are configured

Task 1.1 — Initialize repository

AI prompt scope: Create the base repository structure only.

TrustRent/

├── backend/

├── frontend/

├── docs/

└── README.md

Do not build application features.

Task 1.2 — Initialize Spring Boot

File area:

backend/

Configure:

- Java 21

- Spring Boot

- Maven

- Spring Web

- Spring Data JPA

- PostgreSQL driver

- Validation

- Spring Security

Done when:

./mvnw spring-boot:run

starts successfully.

Task 1.3 — Initialize React

File area:

frontend/

Configure:

- React

- Vite

- React Router

- Axios

Done when:

npm run dev

opens the frontend successfully.

Task 1.4 — Configure Tailwind + shadcn/ui

Use the exact UI/UX Brief tokens.

File area:

frontend/

├── src/

└── ...

Add the TrustRent color variables, typography and basic design tokens.

Do not build pages yet.

Task 1.5 — Create base Git configuration

Add:

.gitignore

README.md

.env.example

Never commit:

.env

database passwords

JWT secrets

API keys

3. Phase 2 — Database & Backend Foundation

Milestone

✓ PostgreSQL connection works

✓ JPA is configured

✓ All V1 entities exist

✓ Relationships work

✓ Migrations/schema are reproducible

✓ Repositories compile

Task 2.1 — Configure PostgreSQL

File:

backend/src/main/resources/application.properties

Configure development database connection.

Task 2.2 — Create User entity

File:

backend/src/main/java/com/trustrent/backend/entity/User.java

Implement fields from Backend Schema.

Task 2.3 — Create Property entity

Property.java

Implement landlord relationship and property fields.

Task 2.4 — Create PropertyImage

PropertyImage.java

Relationship:

Property 1:N PropertyImage

Task 2.5 — Create RentalApplication

RentalApplication.java

Relationships:

Tenant

Property

Task 2.6 — Create Rental

Rental.java

Relationships:

Tenant

Landlord

Property

Application

Task 2.7 — Create RentPayment

RentPayment.java

Include:

billingMonth

dueDate

expectedAmount

paidAmount

paymentDate

status

Task 2.8 — Create TrustScore

TrustScore.java

Task 2.9 — Create TrustEvent

TrustEvent.java

Task 2.10 — Create Review

Review.java

Task 2.11 — Create enums

Create:

Role

PropertyStatus

ApplicationStatus

RentalStatus

RentPaymentStatus

TrustEventType

Task 2.12 — Create repositories

repository/

├── UserRepository

├── PropertyRepository

├── PropertyImageRepository

├── RentalApplicationRepository

├── RentalRepository

├── RentPaymentRepository

├── TrustScoreRepository

├── TrustEventRepository

└── ReviewRepository

4. Phase 3 — Authentication & Authorization

Milestone

✓ Tenant can register

✓ Landlord can register

✓ User can log in

✓ JWT is generated

✓ Protected APIs require authentication

✓ Tenant/Landlord permissions work

Task 3.1 — Password hashing

Configure Spring Security password encoding.

Task 3.2 — JWT utility

Create:

security/JwtService.java

Responsibilities:

Generate token

Validate token

Extract user ID

Extract role

Task 3.3 — Registration API

POST /api/auth/register

Validate:

name

email

password

role

Task 3.4 — Login API

POST /api/auth/login

Return JWT and basic user information.

Task 3.5 — JWT authentication filter

Every protected request should be authenticated.

Task 3.6 — Role-based authorization

Implement:

TENANT

LANDLORD

Task 3.7 — Current-user API

GET /api/users/me

Task 3.8 — Authentication UI

Build:

Login.jsx

Register.jsx

Do not build dashboards yet.

Task 3.9 — Protected React routes

Create route protection:

/tenant/*

/landlord/*

5. Phase 4 — Trust Profile & Trust Engine

This phase is the heart of TrustRent.

Milestone

✓ Every user has Trust Score

✓ Trust Profile displays score

✓ Score has explanations

✓ Trust Events are recorded

✓ Score cannot be manually edited

✓ New users are handled correctly

Task 4.1 — Create initial Trust Score

When a user registers:

TrustScore = 500

Do not create fake rental history.

Task 4.2 — Create Trust Score service

service/TrustScoreService.java

It should:

calculate score

apply event

recalculate components

enforce 0–1000 bounds

Task 4.3 — Create payment trust calculator

PaymentTrustCalculator.java

This calculates the payment component from:

EARLY

ON_TIME

LATE

MISSED

Task 4.4 — Create rental-history calculator

Use:

completed rentals

rental duration

Task 4.5 — Create review calculator

Use eligible reviews.

Task 4.6 — Create Trust Event creation

For example:

RENT_PAID_EARLY

RENT_PAID_ON_TIME

RENT_PAID_LATE

RENT_MISSED

RENTAL_COMPLETED

POSITIVE_REVIEW

NEGATIVE_REVIEW

Task 4.7 — Trust Profile API

GET /api/users/{id}/trust-profile

Return:

score

level

payment reliability

completed rentals

rating

verification

trust factors

Task 4.8 — Trust Events API

GET /api/trust/{userId}/events

6. Phase 5 — Property System

Milestone

✓ Landlord can add property

✓ Landlord can edit property

✓ Landlord can deactivate property

✓ Tenant can browse

✓ Tenant can search/filter

✓ Property details work

✓ Landlord Trust Profile appears on property

Task 5.1 — Property repository queries

Add search/filter methods.

Task 5.2 — Create Property API

POST /api/properties

Landlord only.

Task 5.3 — List Properties API

GET /api/properties

Task 5.4 — Property Details API

GET /api/properties/{id}

Task 5.5 — Update Property API

PUT /api/properties/{id}

Only owner.

Task 5.6 — Deactivate Property API

Don't destroy rental history.

Task 5.7 — Property image upload

Implement object-storage abstraction.

For local development, support local storage fallback.

Task 5.8 — React Property Search

Build:

pages/Properties.jsx

components/PropertyCard.jsx

Task 5.9 — Search filters

Implement:

city

minRent

maxRent

bedrooms

propertyType

Task 5.10 — Property Details UI

Build:

pages/PropertyDetails.jsx

Include:

property

costs

amenities

rules

landlord Trust

reviews

Apply button

7. Phase 6 — Rental Applications

Milestone

✓ Tenant can apply

✓ Duplicate applications prevented

✓ Landlord sees applications

✓ Tenant sees status

✓ Landlord can accept

✓ Landlord can reject

Task 6.1 — Create application API

POST /api/applications

Task 6.2 — Prevent duplicate applications

Backend rule.

Task 6.3 — Tenant application list

GET /api/applications/my

Task 6.4 — Landlord application list

GET /api/applications/received

Task 6.5 — Application accept

PUT /api/applications/{id}/accept

This must create the Rental.

Task 6.6 — Application reject

PUT /api/applications/{id}/reject

Task 6.7 — Tenant Applications UI

Build:

pages/MyApplications.jsx

components/ApplicationCard.jsx

Task 6.8 — Landlord Applications UI

Build received-application interface.

Show:

Tenant

Trust Score

Payment Reliability

Rental History

Reviews

8. Phase 7 — Rentals & Monthly Rent Tracking

This is another core TrustRent feature.

Milestone

✓ Accepted application creates rental

✓ Rental has monthly obligations

✓ Payment records can be recorded

✓ Early/on-time/late/missed calculated

✓ Payment history displayed

✓ Trust Events generated

✓ Trust Score updates

The original TrustRent proposal specifically includes monthly rent tracking, including payment dates, late payments, missed payments and payment consistency.

Task 7.1 — Rental creation service

Create rental from accepted application.

Task 7.2 — Generate monthly rent obligations

Given:

startDate

endDate

monthlyRent

generate monthly payment records.

Task 7.3 — Payment status calculator

Implement:

EARLY

ON_TIME

LATE

MISSED

based on defined business rules.

Task 7.4 — Record payment API

POST /api/rentals/{id}/payments

Task 7.5 — Payment history API

GET /api/rentals/{id}/payments

Task 7.6 — Generate Trust Event from payment

Example:

Payment = EARLY

↓

TrustEvent

↓

TrustScore update

Task 7.7 — Prevent duplicate monthly payment

Enforce:

UNIQUE(rental_id, billing_month)

Task 7.8 — Rent Payment History UI

Build:

PaymentHistoryTable.jsx

PaymentStatusBadge.jsx

Display:

Month

Due

Paid

Status

Task 7.9 — Payment Reliability summary

Build:

Early/on time

Late

Missed

Reliability %

9. Phase 8 — Reviews & Reputation

Milestone

✓ Tenant can review eligible landlord

✓ Landlord can review eligible tenant

✓ One review per direction/rental

✓ Review validation works

✓ Trust Event created

✓ Trust Score updated

The two-sided review model is part of the original product concept.

Task 8.1 — Review eligibility service

Verify:

Rental exists

Rental eligible

Reviewer is participant

Review target is opposite participant

No existing review

Task 8.2 — Create review API

POST /api/reviews

Task 8.3 — Get user reviews API

GET /api/users/{id}/reviews

Task 8.4 — Review → Trust Event

Task 8.5 — Tenant review UI

Task 8.6 — Landlord review UI

Task 8.7 — Reviews on Trust Profile

10. Phase 9 — React Core UI

Now build the visual system from the UI/UX Brief.

Milestone

✓ Consistent navigation

✓ Consistent cards

✓ Consistent forms

✓ Trust Score components

✓ Loading states

✓ Empty states

✓ Error states

✓ Responsive design

Task 9.1 — Application shell

Create:

App.jsx

Navbar

Footer

Route handling

Task 9.2 — Tenant navigation

Task 9.3 — Landlord navigation

Task 9.4 — TrustScoreCard

Task 9.5 — TrustScoreBreakdown

Task 9.6 — TrustHistoryTimeline

Task 9.7 — PropertyCard

Task 9.8 — ApplicationCard

Task 9.9 — RentalCard

Task 9.10 — PaymentHistoryTable

Task 9.11 — ReviewCard

11. Phase 10 — Dashboards & Complete User Flows

Milestone

✓ Tenant can complete full journey

✓ Landlord can complete full journey

✓ Trust information appears consistently

✓ Dashboard data is real

✓ No page depends on fake static data

Task 10.1 — Tenant Dashboard

Build:

pages/TenantDashboard.jsx

Sections:

Trust Score

Payment Reliability

Applications

Active Rental

Rental History

Trust History

Task 10.2 — Tenant Dashboard empty state

New tenant with no rental.

Task 10.3 — Tenant Dashboard loading state

Task 10.4 — Tenant Dashboard error state

Task 10.5 — Landlord Dashboard

Task 10.6 — Landlord Dashboard empty state

Task 10.7 — Landlord Dashboard loading state

Task 10.8 — Landlord Dashboard error state

Task 10.9 — Trust Profile page

Task 10.10 — Rental History page

Task 10.11 — My Profile page

12. Phase 11 — Testing & Security

The template's implementation section includes manual testing, e2e testing and launch checks; those should be applied after the functional flow exists.

Milestone

✓ Critical APIs tested

✓ Critical user journeys tested

✓ Authorization tested

✓ Invalid inputs tested

✓ Empty/loading/error states tested

✓ Mobile UI tested

✓ Production configuration tested

Task 11.1 — Authentication tests

Test:

Valid registration

Duplicate email

Invalid password

Valid login

Invalid login

Expired/invalid JWT

Task 11.2 — Authorization tests

Test:

Tenant accessing landlord endpoint

Landlord accessing tenant operation

User editing another user's property

User accessing unauthorized rental

Task 11.3 — Property API tests

Task 11.4 — Application API tests

Task 11.5 — Trust Score tests

Test:

Early payment

On-time payment

Late payment

Missed payment

Completed rental

Positive review

Negative review

Score boundaries

Task 11.6 — Payment tracking tests

Verify:

Due date

Payment date

Status

Duplicate prevention

Trust event creation

Score update

Task 11.7 — Review tests

Verify:

Eligible review

Duplicate review

Unauthorized review

Wrong user role

Task 11.8 — Frontend error states

Intentionally simulate:

API failure

Unauthorized

Empty response

Slow response

Task 11.9 — Accessibility audit

Check:

Keyboard navigation

Focus states

Contrast

Labels

ARIA

Dialog accessibility

Task 11.10 — Responsive test

Test:

Desktop

Tablet

Mobile

13. Phase 12 — Deployment & Launch

Milestone

✓ Production frontend deployed

✓ Production backend deployed

✓ Production database configured

✓ HTTPS enabled

✓ Environment variables configured

✓ Logs available

✓ Error monitoring configured

✓ Smoke tests passed

Task 12.1 — Production database

Create managed PostgreSQL database.

Task 12.2 — Production environment configuration

Configure:

DATABASE_URL

DATABASE_USERNAME

DATABASE_PASSWORD

JWT_SECRET

STORAGE_CONFIG

Task 12.3 — Backend deployment

Deploy Spring Boot backend.

Task 12.4 — Frontend deployment

Deploy React frontend.

Task 12.5 — Configure CORS

Allow only approved frontend origin(s).

Task 12.6 — Configure HTTPS

Ensure production APIs use HTTPS.

Task 12.7 — Error tracking

Optional V1 service:

Sentry

Fallback:

Application logs

Task 12.8 — Analytics

Optional:

Plausible/PostHog

Fallback:

No analytics

Do not add analytics solely because an AI agent recommends it.

Task 12.9 — Production smoke test

Run:

Register

↓

Login

↓

Create property

↓

Search

↓

Apply

↓

Accept

↓

Record rent

↓

Update Trust Score

↓

Review

14. Dependencies

The order matters.

Project setup

↓

Database

↓

Entities

↓

Repositories

↓

Authentication

↓

Authorization

↓

Trust foundation

↓

Properties

↓

Applications

↓

Rentals

↓

Rent tracking

↓

Reviews

↓

Dashboards

↓

Testing

↓

Deployment

Specific dependencies

Property creation

requires → Authentication + User + Property

Application

requires → User + Property

Rental

requires → Accepted Application

Rent Payment

requires → Rental

Trust Event from payment

requires → Rent Payment

Review

requires → Completed Rental

Trust Score update from review

requires → Review + Trust Engine

15. Critical Product Flow to Test End-to-End

This should be the main acceptance test:

LANDLORD

Register

↓

Create Trust Profile

↓

List Property

│

│

↓

TENANT

Register

↓

Create Trust Profile

↓

Search Property

↓

View Property

↓

View Landlord Trust

↓

Apply

│

↓

LANDLORD

View Tenant Trust

↓

Accept

│

↓

RENTAL CREATED

│

↓

Monthly Rent

│

├── EARLY

├── ON_TIME

├── LATE

└── MISSED

│

↓

Trust Event

↓

Trust Score Updated

↓

Rental Completed

↓

Review

↓

Trust Score Updated Again

16. AI Coding Prompt Rules

Every implementation prompt should contain:

1. Which foundation documents apply.

2. Exact task.

3. Relevant file paths.

4. Constraints.

5. Expected behavior.

6. Acceptance criteria.

7. Tests required.

Example:

TASK:

Implement RentPayment status calculation.

READ:

- PRD: Monthly Rent Tracking

- TRD: Rent Tracking Module

- Backend Schema: rent_payments

- Implementation Plan: Task 7.3

FILES:

- backend/.../service/RentPaymentService.java

- backend/.../entity/RentPayment.java

- backend/.../repository/RentPaymentRepository.java

REQUIREMENTS:

- Calculate EARLY when payment date < due date.

- Calculate ON_TIME when payment date = due date.

- Calculate LATE when payment date > due date.

- Do not calculate Trust Score in the controller.

- Use the existing TrustScoreService.

- Do not create new entities.

ACCEPTANCE:

- Unit tests pass for all statuses.

- Invalid payment records are rejected.

- Existing API behavior is unchanged.

That is the kind of task the template is recommending: small enough to fit into one AI prompt and with clear acceptance criteria.

17. Definition of V1 Complete

TrustRent V1 is complete when a new user can go from:

REGISTER

↓

LOGIN

↓

TRUST PROFILE

↓

PROPERTY

↓

APPLICATION

↓

RENTAL

↓

MONTHLY RENT

↓

PAYMENT BEHAVIOR

↓

TRUST SCORE

↓

RENTAL HISTORY

↓

REVIEW

↓

UPDATED TRUST PROFILE

for both sides of the rental relationship.

The system should work without:

AI

Real payments

Escrow

360° tours

Video damage detection

Digital signatures

Mobile app

Those remain outside V1 according to the earlier PRD/TRD decisions.

18. Final Foundation-Document Pipeline

You now have the six documents in the intended order:

01 PRD

What are we building?

↓

02 TRD

How will we technically build it?

↓

03 App Flow

What can users do and where can they go?

↓

04 UI/UX Brief

What does the product look and feel like?

↓

05 Backend Schema

What data and APIs power it?

↓

06 Implementation Plan

What exactly do we build, in what order?

That sequence is the workflow specified by the template.

Recommended project structure

TrustRent/

│

├── docs/

│   ├── 01-PRD.md

│   ├── 02-TRD.md

│   ├── 03-App-Flow.md

│   ├── 04-UI-UX-Brief.md

│   ├── 05-Backend-Schema.md

│   └── 06-Implementation-Plan.md

│

├── backend/

│   └── Spring Boot application

│

├── frontend/

│   └── React application

│

├── README.md

└── .gitignore

At this point, do not start asking the coding AI to "build TrustRent." The next step should be to create

Make this changes Change:

06-Implementation-Plan.md → Phase 2

Your implementation plan already includes database setup and seed development data.

Add:

[ ] Create development seed data:

- 10 tenants

- 10 landlords

- 15+ properties

- Applications

- Active rentals

- Completed rentals

- Payment histories

- Reviews

- Different Trust Scores

This will let you test the entire UI without manually creating everything.

11. Testing matrix

Change:

06-Implementation-Plan.md → Testing Strategy

You already have the critical E2E flow in the document.

Turn it into explicit tests:

### Mandatory V1 E2E Tests

1. Tenant registration

2. Landlord registration

3. Property creation

4. Property search

5. Application submission

6. Landlord reviews applicant

7. Application acceptance

8. Rental creation

9. Rent payment recording

10. EARLY calculation

11. ON_TIME calculation

12. LATE calculation

13. MISSED handling

14. Trust Score update

15. Rental completion

16. Tenant review

17. Landlord review

18. Trust Score recalculation

19. Rental history update

Also test the failure cases:

- Duplicate application

- Duplicate monthly payment

- Unauthorized property edit

- Unauthorized application access

- Unauthorized Trust Profile access

- Invalid payment

- Review without completed rental

- Duplicate review

- Two active rentals for one property

Your existing implementation plan already uses small, testable tasks, so these should become acceptance criteria rather than one giant test task.